AI Front-Office Copilot for Small Healthcare Clinics

CLAUDE IMPLEMENTATION MASTER GUIDE — v1.0

Specification-driven, incremental implementation and verification playbook

# Document Status

| Field | Value |
| --- | --- |
| Version | 1.0 |
| Purpose | Provide Claude with the operating rules, implementation sequence, verification gates, and acceptance criteria for building the approved capstone MVP. |
| Audience | Claude/Codex coding agent + human developer. |
| Source of Truth | Approved project specifications listed in Section 3. |
| Implementation Style | Small increments, test after every phase, no architecture drift. |
| Status | Implementation baseline. |

# 1. Mission

Build a demoable AI front-office appointment system for small healthcare clinics. The system should allow a patient to express an appointment request through a conversational interface, have an agent select controlled appointment tools, check and modify appointment data through deterministic services, and use Excel as the MVP persistence store. Staff can review appointment requests.

# 2. Primary MVP Demonstration

Patient:
"I need Sunday 5 PM with Dr Ahmed."

        ↓

Supervisor Agent
        ↓
Appointment Agent
        ↓
check_availability()
        ↓
Excel-backed Service
        ↓
If unavailable:
find_alternative_slots()
        ↓
Patient selects alternative
        ↓
create_appointment()
        ↓
Staff reviews
        ↓
approve_appointment()
        ↓
Confirmed appointment

The MVP must also demonstrate retrieval, update/reschedule, and cancellation of an existing appointment.

# 3. Approved Source Documents

| Priority | Document | Role |
| --- | --- | --- |
| 1 | Master Technical Specification v1.0 | Highest-level project requirements and architecture. |
| 2 | Pydantic Schema & Data Contract Specification v1.0 | Structured input/output data contracts. |
| 3 | FastAPI API Contract Specification v1.0 | HTTP/API boundary. |
| 4 | Appointment Agent Tool Contract Specification v1.0 | Allowed agent capabilities and tool boundaries. |
| 5 | Appointment Service Design Specification v1.0 | Deterministic business logic and repository boundary. |
| 6 | MVP Excel Model | Persistence structure and sheet/column model. |

If two documents appear inconsistent, do not silently invent a resolution. Stop, identify the conflict, and ask the human developer to choose or update the specification.

# 4. Non-Negotiable Architecture

Patient / Staff / Voice / UI
            ↓
      FastAPI / Agent Entry
            ↓
        Agent Tools
            ↓
    Appointment Service
            ↓
       Repository Layer
            ↓
           Excel

Agent never accesses Excel directly.

FastAPI routes never contain Excel/pandas/openpyxl business logic.

Business rules live in the service layer.

Persistence details live behind repositories.

Tools are thin adapters around service operations.

API routes are thin adapters around service operations.

Agent reasoning must not replace deterministic business rules.

Voice/channel logic must remain separate from appointment-domain logic.

# 5. Claude's Role

| Claude SHOULD | Claude MUST NOT |
| --- | --- |
| Implement approved specifications | Redesign the architecture without approval |
| Create small, testable increments | Generate the whole application blindly in one step |
| Explain changes and tests | Hide assumptions |
| Run/interpret tests | Declare success without verification |
| Reuse existing schemas/contracts | Invent duplicate models/endpoints/tools |
| Ask when requirements conflict | Silently reconcile conflicting specifications |
| Refactor when justified by tests/design | Move business rules into routes/tools/repository just for convenience |

# 6. Golden Coding Rules

Read the relevant specification before modifying a layer.

Implement only the requested phase unless explicitly authorized to continue.

Prefer simple, readable Python over unnecessary abstractions.

Use type hints throughout application code.

Use Pydantic models for external/structured boundaries.

Use dependency injection or clear constructor dependencies for services/repositories.

Keep configuration in environment/config files, not hard-coded secrets.

Do not commit .env files or credentials.

Do not introduce a library unless it solves a documented need.

Do not change public contracts merely to make implementation easier.

Add or update tests with every meaningful business-rule change.

# 7. Implementation Phases

| Phase | Deliverable | Verification Gate |
| --- | --- | --- |
| 0 | Repository/project inspection + implementation plan | Human approves plan; no code drift. |
| 1 | Project foundation/configuration | App imports/runs; health endpoint test passes. |
| 2 | Pydantic schemas | Schema validation tests pass. |
| 3 | Repository interfaces + Excel repository | Read/write integration tests pass. |
| 4 | Appointment Service | Business-rule unit tests pass. |
| 5 | Agent tools | Tool contract tests pass. |
| 6 | FastAPI routes | API integration tests pass. |
| 7 | Supervisor + Appointment Agent | End-to-end conversational workflow passes. |
| 8 | Staff workflow | Approve/reject/review flow passes. |
| 9 | Hardening + observability | Error handling/logging/tests pass. |
| 10 | Docker | Container builds and end-to-end smoke test passes. |

# 8. Phase 0 — Inspect Before Coding

Inspect existing repository files before creating new ones.

Identify existing FastAPI/venv/project structure.

Identify the actual Excel file and its sheet names/columns.

Check existing dependencies before adding packages.

Check current Git status and branch.

Compare implementation state against approved specifications.

Produce a short implementation plan and list any conflicts.

Claude should not overwrite or delete existing project files until their purpose is understood.

# 9. Phase 1 — Foundation

Create/confirm Python project structure.

Create configuration module.

Create .env.example.

Create application entrypoint.

Create logging/request-id foundation.

Create health endpoint.

Create dependency file with only required packages.

Create .gitignore.

Verification: application starts locally, health endpoint returns expected response, imports succeed.

# 10. Phase 2 — Schemas

Implement only the approved Pydantic data contracts. Do not put Excel lookups or appointment business logic inside schemas.

schemas/
├── appointment.py
├── availability.py
├── doctor.py
└── common.py

# 11. Phase 3 — Repository

Implement repository interfaces first, then Excel-backed implementations.

repositories/
├── interfaces.py
├── appointment_repository.py
├── doctor_repository.py
├── availability_repository.py
└── audit_repository.py

Repository returns application/domain data, not raw worksheet objects.

Repository owns pandas/openpyxl details.

Mutation operations use a controlled write boundary.

Use an application-level write lock for Excel mutation workflows.

Do not put availability business rules in the repository.

# 12. Phase 4 — Appointment Service

Implement the service design exactly enough to make business behavior deterministic.

check_availability()
find_alternative_slots()
create_appointment()
get_appointment()
update_appointment()
cancel_appointment()
approve_appointment()
reject_appointment()

Centralize appointment state transition validation.

Centralize conflict checking.

Re-check availability immediately before mutation.

Create audit events for mutations.

Translate repository failures into safe service exceptions.

Keep the service independent of FastAPI and the agent framework.

# 13. Phase 5 — Agent Tools

Implement the eight approved tools as thin adapters.

Validate tool arguments using approved schemas.

Call the service layer.

Return structured results.

Do not open Excel.

Do not duplicate service rules.

Do not fabricate success.

Respect patient vs staff authorization context.

# 14. Phase 6 — FastAPI

Implement only the approved endpoints from the API contract.

POST   /chat
POST   /appointments/check-availability
GET    /appointments/{appointment_id}
POST   /appointments
PATCH  /appointments/{appointment_id}
POST   /appointments/{appointment_id}/cancel
GET    /staff/pending-appointments
POST   /staff/appointments/{appointment_id}/approve
POST   /staff/appointments/{appointment_id}/reject

Routes should validate, call a service/use case, and return the declared response model.

# 15. Phase 7 — Agent Orchestration

User message
    ↓
Supervisor
    ↓
Intent routing
    ↓
Appointment Agent
    ↓
Tool selection
    ↓
Service
    ↓
Structured result
    ↓
Agent response

Do not allow the LLM to directly modify appointment data.

Use tools as the only mutation path.

Keep deterministic decisions in services.

Require actual tool results before making claims about availability/bookings.

# 16. Phase 8 — Staff Workflow

Staff can view pending appointments.

Staff can approve a pending appointment.

Staff can reject a pending appointment with a reason.

Authorization must be enforced at the service/API boundary.

Every mutation creates an audit event.

# 17. Phase 9 — Hardening

Add consistent error handling.

Add request IDs/logging.

Test invalid input and state transitions.

Test simultaneous booking attempts for the same slot.

Test Excel read/write failures.

Check that secrets are not logged.

Check that no internal stack traces reach clients.

Run the complete test suite before Docker packaging.

# 18. Phase 10 — Docker

Create Dockerfile.

Create appropriate .dockerignore.

Build image.

Run container locally.

Verify FastAPI health endpoint inside container.

Verify Excel persistence path/volume strategy.

Run smoke tests against the container.

Only then prepare demo deployment.

# 19. Prompt Protocol for Claude

Every implementation prompt should follow this pattern:

CONTEXT
You are implementing the approved AI healthcare appointment MVP.
Use the provided specifications as the source of truth.

CURRENT PHASE
[one phase only]

TASK
[exact task]

CONSTRAINTS
[non-negotiable rules]

FILES TO TOUCH
[list, if known]

VERIFICATION
[commands/tests that must pass]

STOP CONDITION
Do not continue to the next phase.
Report what changed, tests run, results, and any blockers.

# 20. Example First Coding Prompt

Read the approved project specifications first.

We are beginning implementation. Do not redesign the architecture.

Task:
1. Inspect the existing repository.
2. Identify the current project structure and dependencies.
3. Compare it with the approved architecture.
4. Do not implement business logic yet.
5. Do not create agent tools yet.
6. Do not modify the Excel model.
7. Produce an implementation plan for Phase 1 only.

At the end, report:
- files inspected
- current structure
- conflicts found
- proposed Phase 1 files
- commands/tests to verify Phase 1

STOP. Do not proceed to Phase 2.

# 21. Verification Gate Protocol

| Gate | Required Before Moving On |
| --- | --- |
| Code | Relevant files exist and are readable. |
| Imports | Application/modules import successfully. |
| Unit Tests | Relevant tests pass. |
| Integration Tests | Relevant boundaries pass where applicable. |
| Manual Test | Critical user flow manually verified where required. |
| Contract Check | No API/tool/schema contract was changed without approval. |
| Git | Working change is committed/checkpointed. |
| Human Review | Developer understands the change and accepts it. |

# 22. What to Do When Claude Gets an Error

1. Do not ask Claude to "fix everything".
2. Copy the exact error/traceback.
3. Tell Claude which command produced it.
4. State the expected behavior.
5. Ask for root cause first.
6. Ask for the smallest fix.
7. Run the same test again.
8. Only after passing, continue.

# 23. What to Do When Claude Wants to Change Architecture

Pause implementation.

Ask Claude to explain why the current design is insufficient.

Compare the proposal with the approved specifications.

Do not accept a redesign merely because it is easier to code.

If the change is genuinely required, update the relevant specification first.

Then implement against the new approved contract.

# 24. Git Checkpoint Strategy

| Checkpoint | Suggested Commit |
| --- | --- |
| Foundation | feat: establish project foundation |
| Schemas | feat: add pydantic data contracts |
| Repositories | feat: add excel repositories |
| Service | feat: implement appointment service |
| Tools | feat: add appointment agent tools |
| API | feat: add appointment api |
| Agents | feat: add appointment agent workflow |
| Staff | feat: add staff appointment workflow |
| Hardening | test: harden appointment workflows |
| Docker | build: containerize application |

Commit after a verified phase, not after every tiny edit.

# 25. Testing Pyramid

Many
  ↓
Unit tests
  ↓
Service tests
  ↓
Repository integration tests
  ↓
API integration tests
  ↓
Agent/tool tests
  ↓
Few
End-to-end demo tests

# 26. Critical End-to-End Acceptance Tests

| ID | Scenario | Expected Result |
| --- | --- | --- |
| E2E-01 | Request available appointment | Appointment created successfully and returned. |
| E2E-02 | Request occupied slot | Alternatives are returned; no duplicate booking. |
| E2E-03 | Choose alternative | Selected slot is created after final conflict check. |
| E2E-04 | View appointment | Correct appointment details returned. |
| E2E-05 | Reschedule | New slot validated and appointment updated. |
| E2E-06 | Cancel | Status becomes Cancelled; row remains. |
| E2E-07 | Staff approve | Pending becomes Confirmed. |
| E2E-08 | Staff reject | Pending becomes Rejected with reason. |
| E2E-09 | Unauthorized staff action | Action is refused. |
| E2E-10 | Concurrent same-slot booking | Only one booking succeeds. |

# 27. Definition of Done — MVP

Project runs locally from documented commands.

Excel file is read/written through repository layer.

Appointment availability works correctly.

Alternative slots work.

Create appointment works.

Retrieve appointment works.

Update/reschedule works.

Cancellation works without deleting the record.

Staff review/approval/rejection works.

Agent can select the correct tools for core appointment intents.

API exposes the approved contracts.

Audit events are created for mutations.

Core unit/integration/end-to-end tests pass.

No secrets are committed.

Docker image builds and the container passes smoke tests.

The complete Sunday 5 PM booking demo can be shown reliably.

# 28. Scope Discipline

For the Friday capstone demo, prioritize a reliable vertical slice over a large feature list.

| Priority | Feature |
| --- | --- |
| P0 | Appointment availability |
| P0 | Alternative slots |
| P0 | Create appointment |
| P0 | Retrieve appointment |
| P0 | Reschedule |
| P0 | Cancel |
| P0 | Staff review/approve/reject |
| P0 | Agent tool orchestration |
| P0 | Excel persistence |
| P1 | Voice channel |
| P1 | Advanced authentication |
| P2 | PostgreSQL migration |
| P2 | Advanced analytics/notifications |

P1/P2 work must not delay a reliable P0 demo.

# 29. Claude Session Management

Start each new Claude session with the Master Implementation Guide plus the specific relevant specification.

Tell Claude exactly which phase is currently complete.

Do not assume Claude remembers decisions from a previous session unless the context is supplied.

After each verified phase, record the current state in a short implementation log.

Keep generated code in the actual project repository, not only in chat.

# 30. Implementation Log Template

| Field | Record |
| --- | --- |
| Current Phase | e.g. Phase 4 — Appointment Service |
| Completed | Verified items. |
| Tests Passing | Exact test command/result. |
| Known Issues | Current blockers. |
| Approved Deviations | Any explicitly approved changes. |
| Next Task | One concrete next step. |
| Git Commit | Commit hash/message. |

# 31. Human Developer Responsibilities

Own final architecture decisions.

Provide actual runtime errors/results to Claude.

Review important code changes.

Run verification commands.

Protect secrets and credentials.

Approve any contract/architecture changes.

Keep Git history clean.

Prioritize the P0 demo path.

# 32. Claude Response Requirements

After every implementation task Claude should report:

What was changed.

Which files were created/modified.

Why the change matches the specification.

Commands/tests executed.

Test results.

Any assumptions made.

Any unresolved issue.

Exactly what should be done next.

# 33. Final Instruction to Claude

You are an implementation agent, not the product architect.

The project architecture and contracts are already approved.
Do not redesign them silently.
Implement one phase at a time.
Keep business logic deterministic and centralized in services.
Keep persistence behind repositories.
Keep agent access behind approved tools.
Validate every change with tests.
If the specifications conflict or a requirement is missing, stop and ask.
Never fabricate successful execution.
Never expose secrets.
Never access Excel directly from an LLM tool.
Optimize for a reliable, demoable MVP first.

# 34. Next Immediate Action

Start with Phase 0: inspect the existing FastAPI project/repository and compare its current state with the approved specifications. Do not generate the full application yet. Once the inspection is verified, proceed to Phase 1.

# 35. Version History

| Version | Change | Status |
| --- | --- | --- |
| 1.0 | Initial Claude implementation strategy, phase plan, prompt protocol, verification gates, and MVP acceptance criteria. | Current |

END OF CLAUDE IMPLEMENTATION MASTER GUIDE v1.0